# Sprint 1 Start Document

# General Information

## Dates

| Start Date | Estimated Finish Date |
| --- | --- |
| 29/01/25 | 04/02/25 |

## People Involved

Rohan, Jude, Rudy, Alex, Evie

# Tasks for this sprint

Create a Table of the tasks set out for this sprint, as well as who is assigned to complete it, and its completion status.

Update this document throughout the sprint to allow your peers to see your progress!

| Task Name | Assignee(s) | Status |
| --- | --- | --- |
| Make code plan document | Alex | Complete |
| Make risk management document | Evie | Complete |
| Make a document breaking down the project | Evie | Complete |
| Create the player class | Jude, Rudy | Complete |
| Create the board class | Jude, Rudy | Complete |
| Create the tile class | Jude, Rudy | Complete |
| Create methods for the classes | Jude, Rudy | In progress |
| Create quality assurance file | Evie | In progress |
| Player class testing | Rohan | Complete |
| Board class testing | Rohan | Complete |
| Tile class testing | Rohan | Complete |
| Class diagrams (and other designs) | Evie | In progress |
| Organise team documents, communication and role assignment | Alex | Complete |

# Requirements to fulfil in this Sprint.

List the requirements (from your project requirements analysis) which you aim to fulfil in this sprint.

System requirements:

Player overview:

- The player must be able to move from tile to tile.

- They must have a variable that contains their money.

- They must also have a variable to store their owned properties.

- They must be able to use a pair of dice to move spaces on the board.

Board overview:

- The tiles will need to be stored in a linked list (including the Go tile, property tiles, card tiles etc).

- There will be a field to represent the money owned by the bank.

- There will be methods to allow the bank and players to distribute and take money.

- There will be a pointer to help indicate which player’s turn it is.

Tile overview:

- There will be an array in order to store all the players currently on a specific tile.

- There will be a method to allow the player to interact with the tile.

- There will be another method that will activate when the player passes the tile.

- There will be a string that contains the description of the tile.